|  |  |  |  |
| --- | --- | --- | --- |
| Month | Date | Development Plan | Test and Demonstration Plan |
| Feb | 10 | Implementation of web app interface | * User will be able to open the web application * User will be able to scroll and navigate through the interface |
| Feb | 10 | Implementation of general application interface | * User will be able to open the mobile application * User will be able to move through the interface with the navigation buttons |
| Feb | 17 | Create tables for user data (patient, doctors,nurses, and receptionists) | * Users will not have anything to do with that as this is for the team. |
| Feb | 24 | Create an account/sign up interface and feature | * User will be able to sign up and create an account * User will be able to access the interface |
| March | 2 | Implement login interface and validation feature | * Users will be able to login and get checked if their username or password is incorrect. * It will notify users of such errors. |
| March | 9 | Implement Add new patient feature | * Users will be able to add a new patient onto the newsfeed and the database. |
| March | 9 | Implement Assign nurse feature | * Users can now assign a nurse to the particular patient. * Users can select through the drop-down menu, check and assign nurse. |
| March | 16 | Implement the Patient data simulator | * Users will be able to see live data from their newsfeed of the patients * Users can see live pattern changes of the patients |
| March | 16 | Implement the critical alert feature | * Users can now see the critical alert on their newsfeeds if a patient’s vital data is too low or too high |
| March | 23 | Implement the Standing order feature | * Users can now add,edit,and view the standing order that is set on the patient |
| March | 30 | Charting feature and interface | * Users can add, edit, or delete patient charts |
| April | 6 | Implement Direct Messaging feature | * Users will be able to internally message with one another within the hospital |
| April | 13 | Implement the filter feature for newsfeeds | * Users can filter the patient that they want to see on their newsfeeds. |
| April | 20 | QA/Testing |  |
| April | 27 | QA/Testing |  |